# Environmental Risk

Noise pollution is possible from internal combustion engines used in plant. It can also be generated during activities. People are generally very sensitive to noise pollution. Excessive or uncontrolled noise can result in serious damage to reputation and result in fines due to breaches of local laws, especially when the production activity is being undertaken in close proximity to residential areas. Noise can also present a serious occupational health issue.

# Objectives

- That local residents remain undisturbed.

- Occupational Health and Safety Guidelines are adhered to at all times.

# Targets

- No complaints from residents, public, EPA or council.

- All work processes are to occur in a safe and injury free  manner.

- No work cover claims resulting from noise pollution.

# Control Measures

Control measures encompass a number of areas. Hours of Operation:

- Noise is to be minimised by using well-maintained plant with efficient mufflers.

- Works to be scheduled within ‘normal’ working hours, generally between 7am-7pm.

Notification of affected people:

- Where out-of-hours work is necessary, e.g. nearby residents will be notified using a letter drop or door-to-door visit.

- The local council will also be informed so that they are aware the activity is taking place and the reason it has been scheduled out of hours.

Scheduling of works:

- Rescheduling noisy activities at times of least impact.

Operational methods:

- Selection of equipment based on machinery noise levels.

- Ensuring trucks/vehicles use designated access roads rather than suburban streets where possible.

Location of noise activities:

- Locating noise-generating activities in non-sensitive areas as far as practicable.

# Monitoring & Measurement

A Review of the enquiry complaints registers to determine whether targets have been achieved.