| # Report for: | (Optional) eg <Project Name> Steering Committee |
| --- | --- |
| # Project Manager: | <Name> |
| # Project Objective: | As stated in the Project Business Plan. |

| Rating for Likelihood and Seriousness for each risk |  |  |  |
| --- | --- | --- | --- |
| L | Rated as Low | E | Rated as Extreme (Used for Seriousness only) |
| M | Rated as Medium | NA | Not Assessed |
| H | Rated as High |  |  |

| Grade: Combined effect of Likelihood/Seriousness |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Seriousness |  |  |  |  |
| Likelihood |  | Low | Medium | High | Extreme |
|  | Low | N | D | C | A |
|  | Medium | D | C | B | A |
|  | High | C | B | A | A |

| Recommended actions for grades of risk |  |
| --- | --- |
| Grade | Risk mitigation actions |
| A | Mitigation actions, to reduce the likelihood and seriousness, to be identified and implemented as soon as the project commences as a priority. |
| B | Mitigation actions, to reduce the likelihood and seriousness, to be identified and appropriate actions implemented during project execution. |
| C | Mitigation actions, to reduce the likelihood and seriousness, to be identified and costed for possible action if funds permit. |
| D | To be noted - no action is needed unless grading increases over time. |
| N | To be noted - no action is needed unless grading increases over time. |

| Change to Grade since last assessment |  |  |  |
| --- | --- | --- | --- |
| NEW | New risk |  | Grading decreased |
| — | No change to Grade |  | Grading increased |

| Id | Description of Risk (including any identified ‘triggers’) | Impact on Project (Identify consequences ) | Assessment of Likelihood | Assessment of Seriousness | Grade (combined Likelihood and Seriousness) | Change | Date of Review | Mitigation Actions (Preventative or Contingency) | Responsibility for mitigation action(s) | Cost | Timeline for mitigation action(s) | Work Breakdown Structure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| <n> | <A “newspaper headline” style statement. Also identify relevant triggers that may cause the risk to be realised.> | <Describe the nature of the risk and the impact on the project if the risk is not mitigated or managed> |  |  |  | <Change in Grade since last review> | <Date of last review> | <Specify planned mitigation strategies: Preventative (implement immediately) Contingency (implement if/when risk occurs).> | <Specify who is responsible for undertaking each mitigation action(s)> |  | <Specify timeframe for mitigation action(s) to be completed by> | This is to indicate that the identified mitigation action has been included in the WBS (workplan). |
| 1 | Steering Committee unavailable. Identified triggers: Steering Committee meetings repeatedly rescheduled due to lack of availability; Members do not attend despite prior confirmation of attendance. | Lack of availability will stall progress (ie. delayed decisions will defer output finalisation, extend project timelines and staff resources will be required for longer than anticipated) | H | H | A | NEW | 15/02/06 | Preventative: Highlight strategic connection - link Project Objective to relevant Agency strategic objectives Confirm 2006 meeting schedule in January Confirm SC membership Widen representation (include other Agencies) | Project Manager | NA | 15/03/06 | Y |
| 2 | Inadequate funding to complete the project Identified triggers: Funding is redirected; Costs increase (poor quality materials/ inaccurate cost estimates) | Budget blow out means cost savings must be identified – ie. reduced output quality, timeframes are extended, outcomes (benefits) will be delayed and/or reduced. | M | M | B | No change | 15/02/06 | Contingency: Re-scope project, focusing on time and resourcing | Project Manager | TBC | TBC | N |
| 3 | Staff reject new procedures Triggers include Staff don’t participate in training (not prepared for new roles); New procedures not applied (work-arounds still used). | Rejection means additional time and resources required to achieve successful implementation - ie. outputs languish; more training is required (additional cost, time delays); potential for ‘falling back into old ways’ (more change mgt required); loss of credibility for project (perception of failure). | H | H | A | NEW | 15/02/06 | Preventative: High level reinforcement of policy changes; Provide opportunity for staff feedback prior to policy/procedure finalisation; Develop Training Plan that allows for repeat attendance (perhaps 2 stage training?); Identify staff ‘champions’ to promote adoption of new procedures (buddy system); Circulate information to staff that promotes how new procedures have improved processes (eg. 10 steps reduced to 4 steps etc); proportion of staff that have successfully completed the training. Identifies local ‘buddies’ for troubleshooting. | Sponsor Project Manager Consultant Project Manager Project Manager | NA NA $3,000 NA NA | 21/02/06 21/02/06 30/03/06 30/03/06 30/04/06 | Y Y N N N |

In larger projects, the consequences of the threat may not be evident, and noting them under each risk or in a separate column can be useful in identifying appropriate mitigation actions.