Revision No: 010	Revision Date: 31/08/25

Document No: IMS-08 OPERATION

# OPERATIONAL PLANNING AND CONTROL

To ensure that its products and services conform to specified requirements, Paneltec Pty Ltd (Paneltec) plans and develops its processes such that they are consistent with and fully integrated with all other requirements of the integrated management system. In developing the processes, all the following are considered:

Paneltec identifies the criteria and associated requirements for sustainable Safety, Quality and Environment in the operational planning and control phase via:

    - Referencing all required standards, codes of practices and associated guidelines to deliver the highest echelons in products and services about quality control and environmental sustainability. Paneltec strives to achieve a zero-harm status for all projects and that all projects are carefully planned and controlled.

    - Complying with all requirements from our Quality Management System (QMS) to enhance desirable outcomes for the customer

    - Complying with all requirements from our Environmental Management System to minimise environmental damage to the customer site and other non-desirable effects for the customer

    - Ensuring our planned works have considered all elements from our quality, safety and environmental audit regimes to prevent or reduce undesired effects for the customer or business

    - All Environmental and Quality Audits will be conducted and completed in full throughout project operations (incorporating all compliant and rectifying any non-compliant items) to ensure the customers final acceptance of products and services are of the highest standards and quality

    - Environmental Aspects identified in audits, or are identified within management of change, are entered into the Environmental Aspects Register and reviewed within the management review meeting process

    - The identification, development and establishment of processes, procedures, project plans and the allocation of specific resources (equipment and personnel) for the tasks

    - Identification of verification, validation, monitoring, inspection and testing requirements and quality record requirements

8.1.2 Eliminating Hazards and Reducing OH&S Risks

To ensure hazards are eliminated and OH&S risks are reduced to As Low as Reasonably Practicable (ALARP), Paneltec

has established, implemented, and maintains a process for the reduction of OH&S risks using the following hierarchy of controls:

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# Paneltec provides PPE at no cost to workers. WHS-18 PERSONAL PROTECTIVE CLOTHING & EQUIPMENT PROCEDURE outlines the types of PPE that can be issued to workers.

# Paneltec’s hierarchy of controls is used in our process for OH&S risk reduction via its inclusion in the following Paneltec documents:

# Safe Work Method Statements (SWMS)

# Site Specific Risk Assessments (SSRA – Daily & Pre-Project)

# Risk Registers (Business & Project)

# Risk Assessments (Plant, Project, Task & Procedure)

# 8.1.3 Management of Change

# Paneltec recognises that effective control of planned, temporary or permanent changes within the organisation

# can affect our OH&S performance due to the following parameters:

# New or changed products

# Work site locations

# Organisation and scheduling of work

# Conditions of the working environment

# New plant or equipment

# Undertaking corrective actions

# Revised or modified work processes

# Workforce changes

# Managing Change may also involve changes to legal and or other requirements, changes associated

# with hazards and OH&S risks and changes with developments or technologies.

# All proposed changes to Paneltec’s existing procedures, systems, products, plant or equipment is discussed in

# our Monthly Managers Meeting or our WHSEQ Committee Meetings prior to development, implementation

# or initiation. All changes are communicated with workers through correspondence and training if and

# where required.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# 8.1.4 Procurement

# In close alignment with our Targets and Objectives, Paneltec chooses to procure products and services that will

# conform with our WHSEQ Management System. Paneltec only procures products and services from reputable

# suppliers and where possible from suppliers with an Integrated Management System certified under Australian or

# International Standards. Where possible, Paneltec purchases products and services from suppliers who comply with

# requirements outlined in the Modern Slavery Act 2018. Paneltec’s Operations and Project Manager also request birthing documents from suppliers on project products.

# Paneltec uses our Simpro Job Management software as a process to ensure our suppliers and services meet the organisations’ requirements for enlisted entities and their associated products or services.

# REQUIREMENTS FOR PRODUCTS AND SERVICES

    - Customer communication

In accordance with our commitment to exceed our customer’s expectations, Paneltec highlights effective customer communication as an essential element of delivering customer satisfaction.

Appropriate handling of customer communication helps to reduce customer dissatisfaction and, in many cases, turn a dissatisfying scenario into a satisfying experience.

Customer communication occurs through the following formats and processes:

      - Brochures, specifications or technical data sheets relating to our products and services.

      - Enquiries, quotations and order forms, invoices and credit notes.

      - Confirmation of authorised orders and amended orders.

      - E-mails, letters and general correspondence.

      - Customer feedback and complaints management process

The management team will seek customer feedback through verbal interaction with the customer during and after completion of the Contract or by way of email or telephone conversations.

All customer feedback communication will be noted in Management diaries and discussed at Management Meetings. Where appropriate, customer feedback will be discussed with workers, individually or as a group.

# Determining the requirements for products and services

Customer requirements are determined by the management team during the inquiry, quotation, and order acceptance stages of the customer contact. The customer requirements, including product requirements, specified by the customer including availability, delivery and post-delivery activities will be determined at this time. All applicable statutory and regulatory requirements are also considered when determining the requirements for products and services.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# Review of the requirements for products initial 
          Review of Requirements Related to the Product

- Prior to submission of a quotation or acceptance of an order, a review takes place to ensure that the customer’s requirements for the product have been clearly defined and documented. Such reviews also ensure that the company can meet those requirements. If the received order or contract differs from the associated quotation, the differences are resolved before accepting and processing the order.

- The management team will review the tender, contract and orders for products prior to Paneltec Pty Ltd commitment to supply.

- All applicable statutory and regulatory requirements are also considered when a Review of the requirements for products and services is undertaken.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# Changes to requirements for products and services

On advice that a quote or tender has been successful the requirements shall again be reviewed as above to ensure all specifications can be met. (Review persons shall sign and date top right hand corner of documents)

The review confirms the following:

      - Appropriate contacts within the client/customer organisation.

      - The scope and timelines of the Contract.

      - Customer objectives, specifications, requirements and expectations.

      - Capability of Paneltec Pty Ltd to achieve the requirements and objectives and to meet the specifications and expectations.

      - Detection and resolution of any differences.

      - Regulatory requirements and any relevant Australian or International Standards.

      - Terms and conditions for payment for products supplied.

      - Customer feedback requirements.

      - Complaints Register.

      - Re-visit Project Communication Plan.

      - Re-visit Risk Assessment(s).

      - Action changes to Project Communication Plan.

- Where requirements differ, the customer shall be contacted prior to commencement.

- Work is then prioritised to ensure customer time frames can be met.

- When customers submit change orders regarding the product or their order, the changes are received and reviewed against the original order. Any changes that require amendments to process, costing, or product documentation, will result in revising the affected documents and notifying all affected personnel according to the appropriate procedures.

# Variations to Contract

Any changes to original customer specifications or requirements that are requested prior or during a contract are reviewed, approved and documented in a similar manner to the initial review process and included as amendments. (Refer SF-39 Authority to Proceed Form)

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# DESIGN AND DEVELOPMENT OF PRODUCTS AND SERVICES

    - General

Paneltec shall undertake all business activities requiring design input and output support by developing and implementing an individual Project Management Plan where required for each project. The Project Management Plan shall include the determination and confirmation of customer / client requirements, quality objectives for the product and services to be provided; additionally, the identification of required processes and supporting documentation (i.e. complete design records.); and the identification and establishment of design control requirements, records, design verification and validation checklists (design inputs and outputs) and evidence documentation.

# Design and development planning

Paneltec shall ensure that all projects undertaken by the company requiring design support are planned and where required comply with all industry requirements for design, development identification and traceability.

Identification and traceability control requirements shall be implemented to ensure that all safety, technical information, specifications, design testing, inspection, traceability, verification and validation evidence to support the project is maintained.

The managing director shall set and confirm the requirements for the development and implementation of all projects requiring design input and output services and support. Additionally, the initiation of each project requires:

      - Authorisation (Managing Director).

      - Project Management plan.

      - Definition of resources and all company and required design control technical interfaces.

      - Design project specification checklist (Inputs).

      - Design project test or acceptance plan (Outputs).

At Paneltec the target and objective for all design projects shall be to produce:

      - A product that is compliant and meets all required design specifications.

      - Design documentation and evidence records for the development, design and completion of the project.

# Design and development inputs

Paneltec shall identify and define the inputs that are required to complete the project. The inputs shall be determined according to approved design and development requirements.

To ensure that all projects are undertaken in a consistent and compliant manner the following minimum input requirements shall be implemented by Paneltec:

      - Documented information required for each significant step of the project.

      - Evidence of the project authorization and approval.

      - Project plan timelines and key milestones.

      - Documented evidence of company and technical interfaces design input specifications.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

      - The Working tools and supporting technical, testing and monitoring equipment used in project testing, inspection, verification and validation activities.

# Design and development controls

All controls applied by Paneltec throughout the design and construction phase ensure all desired results are clearly defined and achievable. Paneltec’s control system is managed as a part of our integrated management system (IMS) and the associated document control system(s) we employ.

# Design and development outputs

Paneltec shall identify and define the outputs that are required to carry out the project. The outputs shall be determined according to the project design and development requirements.

To ensure that all projects are undertaken in a consistent and compliant manner the following minimum output requirements shall be implemented by Paneltec:

      - Evidence of all design reviews and approval of specification/s.

      - Evidence of Design verification and validation, including inspection and testing results confirming performance and safe handling testing.

      - History and approval evidence for any changes to the design and specifications.

      - Records of all critical communication/s.

      - Project records shall be maintained under company document control requirements for future reference requirements.

# Design and development changes

Paneltec retains all documentation relating to design and development updates and alterations, cyclic review results, associated audits, change authorisations and all actions taken to prevent or mitigate adverse impacts.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# CONTROL OF EXTERNALLY PROVIDED PROCESSES, PRODUCTS AND SERVICES

    - General

- The purpose of this procedure is to ensure that the products, services, and materials the business purchase that have the potential to affect quality, conform to specified requirements and to ensure health & safety and possible environmental impacts are considered at the purchasing stage.

- This procedure applies to all plant, equipment, hazardous substances, products, personal protective clothing, materials and services the company consumes or utilises during its business activities.

- The procedure includes the assessment and monitoring of the company’s suppliers and contractors.

- Where appropriate, the procedure applies to the company’s purchasing data and documentation.

- The procedure covers the assessment of equipment, products, materials and services upon receipt where performance affects the quality of the company’s operations.

# Type and extent of control Purchasing Process

Paneltec Pty Ltd recognises that the quality of the products and services offered to our customers, is dependent on, the quality of the materials and services purchased from our suppliers. Depending upon the type of product or service required and its impact on the businesses own processes and the quality of the final product or service provided, suppliers are evaluated and selected on their ability to meet contractual and quality requirements and their continuing demonstrated capability and performance.

The forms to be completed by potential contractors and suppliers and that are used to evaluate such suppliers/contractors are: SF-08 Contractors & Suppliers Evaluation Sheet

A record of approved contractors and suppliers is to be maintained. SF-07 Register of Approved Contractors & Suppliers.

# Safe Purchasing

Paneltec Pty Ltd will ensure that no additional risk to health & safety or the environment will be introduced when purchasing products. When purchasing equipment or chemicals the ‘Safe Purchasing Checklist’ may be used to determine if any additional risks may be introduced and the control measures that need to be implemented to control the risk. (refer to Purchasing Checklist SF-10)

# Information for external providers

Purchasing documents will contain sufficient information to fully describe the material or service ordered and the contractual requirements to be met.

# Responsibilities

The Manager or authorised staff member has the overall responsibility for purchasing and ensuring that this procedure is effectively implemented.

Specific responsibilities for purchasing are outlined in the matrix below.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

| Process | Documents | Responsibility | Comments |
| --- | --- | --- | --- |
| Purchasing Purchaser determines need for purchase of materials, products or services. | Catalogues, brochures etc. | Authorised staff member | A purchase order may be raised for purchases including materials and services. |
| Purchaser obtains Purchasing Order | Numbered Purchase Order | Manager or authorised staff member | Purchasing Order forms are available from the office. |
| Purchaser enters purchasing data onto blank Purchase Order. Note: Purchase Data must be as accurate and as precise in detail and specification as possible. | Purchasing order form. Project specifications | Authorised staff member | Ensure duplicate is not produced. The top copy of the purchase order should be passed on to the supplier and the second copy passed onto the Administration. |
| Purchaser selects an appropriate supplier or subcontractor from the Preferred Supplier List wherever possible and enters details onto Purchase Order and orders their requirements directly by telephone, fax or in person. | Register of Approved Contractors & Suppliers Project specifications All contract service personnel shall be adequately licensed, trained & competent to perform their duties. | Authorised staff member Specified purchase requirements will be detailed on the purchase order form. | Register of Approved Contractors & Suppliers is a complete list of suppliers and their details. For exceptions such as one- off purchases from new or unique suppliers, refer to Manager. |
| Purchaser authorises the Purchase Order with their signature in lower area of the order. | As above | As above |  |
| Order of products or contract for services Specified purchase requirements will be detailed on the purchase order form. | Products or Services ordered as per project specifications. | Manager or authorised staff member | Job numbers are used for all goods ordered. All contract service personnel shall be adequately licensed, trained & competent to perform their duties. |
| Before new plant and equipment (including secondhand plant and equipment) is purchased a Plant and Safety Checklist needs to be completed. The supplier is to provide a risk assessment and operating manual from the manufacturer or supplier (if available) as well as a maintenance schedule and records (if appropriate), and any other relevant information. Compliance with relevant Australian Standards is also a requirement. | Purchasing Checklist (SF-10) | Authorised staff member | Any hazards and risks associated with the use of the new plant and equipment must be controlled prior to use in the workplace. Responsibility- Management If risk assessment not available, the Plant/Equipment Hazard Assessment Form SF-31 is to be completed. Responsibility- Management |
| New hazardous substances or dangerous goods must be supplied with an adequate label and safety data sheet. |  | Manager to obtain SDS | Any hazards and risks identified from the SDS must be controlled prior to introduction into the workplace. Responsibility – Management |

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

| Process | Documents | Responsibility | Comments |
| --- | --- | --- | --- |
| All purchases of personal protective clothing and equipment must comply with Australian Standards and must be fit for purpose. | Catalogues, brochures etc. | Authorised staff member | All personal protective apparel issued to workers shall be documented on the PPE register (SF-30). |
| All purchases of hand tools and other equipment will be fit for purpose, comply with relevant Australian and industry standards and will not present unexpected hazards for the user. | Catalogues, brochures etc. | Authorised staff member |  |
| Office equipment or office supplies. | Catalogues, brochures etc. | Authorised staff member |  |

# Receiving, Inspecting & Storing Purchased Goods and Customer Supplied Products Verification of Purchased Product

Materials and products will be verified upon receipt to ensure compliance to the requirements of the purchase order, related specifications or site-specific construction safety plan. The degree of verification is dependent upon the amount of control exercised by the supplier and on the evidence of conformity provided.

Materials /Equipment purchased by Paneltec Pty Ltd are to be checked on delivery:

      - Check delivery against Delivery Docket.

      - Check each item for AS Markings where applicable.

      - Check each item for damage.

      - Sign the delivery docket and hand to the Administration officer for filing.

      - Retain delivery dockets on file for recording if required.

Materials or products found not to conform are to be either immediately returned for credit or clearly identified until appropriate action can be taken.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# PRODUCTION AND SERVICE PROVISION

    - Control of production and service provision

- Product and Service operations are planned and controlled by the management team who are responsible for providing suitable work instructions where necessary, suitable equipment, suitable monitoring and measuring devices and implementing monitoring & measurement of products and services. Equipment is appropriately maintained, as are the records of such maintenance as per WH&S procedure Plant & Equipment Safety.

- The implementation of Work Health & Safety and Environmental management on the worksite shall comply with statutory and legal requirements.

- Products and installation of such shall conform to the requirements of the relevant Australian Standard and or as specified by the contract.

As per WH&S procedure WHS-23 Traffic Management traffic control for the works shall comply with Department of State Growth-Transport (DSCT) Traffic Control for Work on Roads-December 2023 guidance notes and Austroads Guide to Temporary Traffic Management Parts 1-10 Traffic control at work sites in Tasmania must be installed in accordance with the relevant Australian Standard – AS1742.3, Manual of uniform traffic control devices, Part 3: Traffic control for works on roads. Staff involved in installing and managing traffic control at work sites must understand the requirements of the Guides and Standard and be appropriately trained and qualified in its use.

# Validation of Processes of Product & Service

Validation of the processes of Product/Service provision require, monitoring to ensure that the requirements for the product/service are met at each stage of the process including the implementation of release, delivery and post-delivery activities.

Forms that may be used as part of product and service control are:

  - SF-03 Non-Conformance Report

  - SF-02 Site Instructions

  - Inspection and Test Plan (ITP)

# Identification and traceability

This will be achieved by completing the appropriate forms and additional checks as per contract specifications.

      - Inspection and Test Plan (ITP)

# Sampling and Testing

      - All sampling and testing of materials supplied and work carried out on base, sub-base and select material shall be performed in accordance with the relevant Australian Standards or as otherwise specified by a registered testing Authority registered for that test.

      - Sampling and testing shall be based on representative homogenous lots or discrete work areas.

      - The principal contractor’s representative shall have the right to reject a lot which is non-homogeneous and/or non-representative.

      - The specified sampling and testing shall be taken at the random test locations established in each lot in accordance with the specified minimum testing frequency set down in the client specification.

      - Prior to testing the lot shall be worked to ensure uniform moisture content and compaction of all material within the lot.

Revision No: 010	Revision Date: 31/8/25

Document No: IMS-08 OPERATION

# Property belonging to customers or external providers

Where materials are provided by the client the same procedure as above is to be followed and a copy of the delivery docket is to be retained for records. If there is no delivery docket, then the materials supplied by the client shall be individually inspected to ensure compliance with Standards and Quality Control requirements and the appropriate procedure form is to be marked up with the results of the inspection.

The security of customer supplied items is of high importance and the method of securing customer items shall be documented in the Project Quality Plan.

Where the customer property is a road that road and surrounding areas shall be left in as good as if not better condition than when works began e.g. no litter.

# Preservation

The company shall not allow anything to adversely affect the performance of the product or the services it delivers.

# Post-delivery activities

Paneltec determines customer requirements before acceptance of an order. Customer requirements include the following:

      - Previous customer requirements.

      - Statutory and regulatory requirements related to the product.

      - Any additional requirements determined by Paneltec.

# Control of changes

Changes to the design and development requirements are identified and recorded. Any changes are reviewed, verified, validated and approved. The review of design development changes includes evaluating the effects of those changes upon constituent products already delivered. All results relating to the review of changes are retained as documented information.

# RELEASE OF PRODUCTS AND SERVICES

The Project Manager has overall responsibility for planning and implementing the inspection and test activities needed to verify that product requirements are met at appropriate stages of the product realisation process.

# CONTROL OF NONCONFORMING OUTPUTS

- Where Unsatisfactory Work, Non-Conforming product and Management System Failures are observed, a Non- conformance Report refer to SF-03 shall be raised.

- The Compliance Manager and or Project Manager shall ensure appropriate corrective action is taken to resolve the problem to prevent recurrence.

- Where a Non-Conformance report is raised during a contract the report including proposed rectification methods and time frames shall be forwarded to the contract representative within 2 working days as per the contract specification.

- All completed Non-Conformance Reports shall be logged on the Non-conformance Report Register.